**Weekly Status Update**

**Alex**

**Date: 02/09/2012**

|  |  |
| --- | --- |
| **Task: Test Plan** | **Time Spent: 0 hours** |
|  | |
| **Status: Revision 2 in-progress** | |
| **Issues: None** | |
| **Notes: Documents/Test\ Plan/NUF-TP1.1.docx** | |
| **No time for testing because I had to do the connector** | |
|  | |
| **Task: Review SRS for Brad** | **Time Spent: .5 hour** |
|  | |
| **Status: Complete** | |
| **Issues: couple grammar errors** | |
| **Notes: Easy to follow** | |
|  | |
|  | |
| **Task: Assist Chris with Google App Engine DID NOT ask for help** | **Time Spent: 5 hours** |
| **Ended up doing the connector myself** | |
| **Status: Incomplete** | |
| **Issues: Not my task, had to restructure project** | |
| **Notes: Behind on testing now** | |
|  | |
| **Task: Finish SMIL Parser and Connector Tests Time Spent:** | |
| **Status: Incomplete** | |
| **Issues: Had to complete connector** | |
| **Notes:** | |
|  | |
| **Task: Research Android/Google Api Time Spent: 1 hour** | |
| **Status: Complete** | |
| **Issues: None** | |
| **Notes: good understanding of Android and Google App Engine Development** | |