

CSC 440

Week 4 2/02/2012  
E-Mail: [Barkerb1@nku.edu](mailto:Barkerb1@nku.edu)

Meeting Minutes

Attendees:

Brad Barker

Alex Gilbert

Jacob Ensor

Chris Bond

Next Meeting:

2/2/2012

Time:

4:50-6:05pm

Meeting Called By:

Brad Barker

Type of Meeting:

Code Review / Constraint Analysis

Facilitator:

Brad Barker

|  |  |  |
| --- | --- | --- |
| |  |  | | --- | --- | | Topics |  | |
| |  | | --- | | **Objectives:** | | 1. Review parser module  2. Address and resolve any hurdles that have been encountered |  |  | | --- | | **Status:** | | 1. Parser module, SMIL element objects created  2. Test plan rough draft complete  3. Software Requirements Specification document draft complete (Functional / Non-functional requirements) |  |  | | --- | | **Outcomes:** | | 1. Review code to date, discussed system design and defined a more granular view of the interactions taking place in the application. Resolved misunderstanding on the requirements of the UI design and cloud functionality.  2. Reviewed documentation and addressed missing information to be added. | | **Other Information:** | | Continuing forward we need to complete the UI for the player, create a timing class for handling the interaction with the object queue, and retrieve a file from the cloud and provide the parser with a path to the smil file. |  |  |  |  | | --- | --- | --- | | **Action Items:** | **Person Responsible:** | **Deadline:** | | Alex | Finish test plan | 2/9/2012 | | Jacob | Finish user interface | 2/9/2012 | | Chris | Finish cloud connector | 2/9/2012 | | Brad | Finish SRS document | 2/9/2012 | |