

CSC 440

Week 5 2/09/2012  
E-Mail: [Barkerb1@nku.edu](mailto:Barkerb1@nku.edu)

Meeting Minutes

Attendees:

Brad Barker

Alex Gilbert

Jacob Ensor

Chris Bond

Next Meeting:

2/16/2012

Time:

4:50-6:05pm

Meeting Called By:

Brad Barker

Type of Meeting:

Deliverables

Facilitator:

Brad Barker

|  |  |  |
| --- | --- | --- |
| |  |  | | --- | --- | | Topics |  | |
| |  | | --- | | **Objectives:** | | 1. Determine what deliverables still need to be completed  2. Resolve issues with connecting to the cloud |  |  | | --- | | **Status:** | | 1. Basic UI player created.  2. SRS and Test Plan created  3. User diagrams and System diagrams need more detail |  |  | | --- | | **Outcomes:** | | 1. No progress has been made on the cloud interface, we will be meeting on Saturday to work on this as a team.  2. The parser module is ready for unit testing, Alex will be writing unit tests for SMILParser.java and SMILHandler.java | | **Other Information:** | | All files need to be committed to the repo by 2/16 for our first delivery. |  |  |  |  | | --- | --- | --- | | **Action Items:** | **Person Responsible:** | **Deadline:** | | Alex | Review SRS | 2/16/2012 | | Brad | Review Test Plan | 2/16/2012 | | Jacob | Get a working demo | 2/16/2012 | | Chris | Make progress on the cloud | 2/16/2012 | |